Senior Project Weekly Status Report

Student Name: Vinnicius Castro	Email: cas21003@byui.edu

Phone or Zoom Contact: (208) 607-5606

Project Title: Mutest

Project Description:

Design and implement a tool that introduces controlled mutations into Python source code and reports a mutation to evaluate the effectiveness of the test suite.

Technologies Used:

Git, GitHub, pytest, AST (Abstract Syntax Trees).

Programming Language: Python.

GitHub URL: https://github.com/vinniciuscastro/Senior-Project

Week 12:   12/06/25

Overall Status (on-schedule, behind, ahead): on-schedule

Number of hours worked this week: 14 hours

Total number of hours worked on the project thus far: 114 hours

Number of total hours anticipated at completion: 15 hours

Accomplishments: I was to refactor my unit test and create new unit tests and new functions

Challenges: The biggest challenge was to reorganize the test and make sure everything was still working.

Plans / Goals for next week: Prepare final presentation.

SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week): This week I watched Mitchell Bower sped talk about Flask a python framework for web application.

Other comments for the instructor:

Video: https://www.kaltura.com//p/1157612/embedPlaykitJs/uiconf_id/56813562?iframeembed=true&entry_id=1_sqqqkndm