Senior Project Weekly Status Report

Student Name: Vinnicius Castro	Email: cas21003@byui.edu

Phone or Zoom Contact: (208) 607-5606

Project Title: Mutest

Project Description:

Design and implement a tool that introduces controlled mutations into Python source code and reports a mutation to evaluate the effectiveness of the test suite.

Technologies Used:

Git, GitHub, pytest, AST (Abstract Syntax Trees).

Programming Language: Python.

GitHub URL: https://github.com/vinniciuscastro/Senior-Project

Week 10:   11/29/25

Overall Status (on-schedule, behind, ahead): on-schedule

Number of hours worked this week: 14 hours

Total number of hours worked on the project thus far: 100 hours

Number of total hours anticipated at completion: 29 hours

Accomplishments: I was able to research more about GitHub actions, and created 4 workflows (python and pytest verification, code quality check, security check, and release automation).

Challenges: The biggest challenge was learning GitHub Actions, I had never used it and didn’t know what it was for, so I had to research to understand and research on how to implement it.

Plans / Goals for next week: Testing and cleaning out some of the unit test, and make sure everything is working as expected.

SPED Talk Insight (Briefly describe an insight or something interesting you learned from the SPED talks this week): This week I watched Jeremy Barton about Ecto library I had never heard of before and it is super cool way to interact with databases creating and updating tables.

Other comments for the instructor:

Video: https://www.kaltura.com//p/1157612/embedPlaykitJs/uiconf_id/56813562?iframeembed=true&entry_id=1_sqqqkndm